# Technology-to-Growth Canvas - Example

Scenario: Mid-sized professional institute using Dynamics 365.

Goal: Lift net growth by 2 percent and reduce cost-to-serve by 10 percent in 90 days.

| Business goal (this quarter) | 3 Growth KPIs (definition ¦ baseline ¦ target) | Owners and archetypes |
| --- | --- | --- |
| Increase net member growth by 2 percent while reducing cost-to-serve by 10 percent. | 1) Renewal conversion ¦ 78 percent ¦ 83 percent 2) Onboarding completion 30 days ¦ 46 percent ¦ 60 percent 3) Cost-to-serve (£/interaction) ¦ £3.10 ¦ £2.80 | Accountable Sponsor: CEO Owner: Head of Membership Champions: Events Manager, Member Services Lead Users: Membership Advisors (D365) Sceptic: Finance Ops Lead |
| Value hypotheses (H1-H3) - linked to KPIs | H1: Auto-fill payment + 3-line value recap -> +5 pts renewal H2: 3-email segmented onboarding -> +14 pts completion H3: Top-20 help answers widget -> -20 percent tickets | Risks: tokenisation, segment fields, content tagging |
| Roadmap - releases mapped to KPIs | R1 W5: Renewal friction fix -> KPI1 R2 W7: Onboarding emails -> KPI2 R3 W9: Help answers widget -> KPI3 | Gates: W4 hygiene sign-off ¦ W10 KPI review |
| Data to measure KPIs | Membership Status/Start/End/Renewal Date, Email, Event/LMS activity, Ticket categories | 10-day hygiene sprint: last 24 months; contacts, membership, support |
| Adoption plan | Comms: 2-minute weekly updates; demo Fridays; job aids | Risk: renewal blackout windows; mitigate with cohort A/B |
| Governance cadence | Weekly delivery review Mon 09:00 ¦ Quarterly value review | Scorecard watch: outcome orientation, cadence, adoption |
| Two-week starter plan | Week 1: freeze KPIs, baseline, hygiene start Week 2: hygiene continues, scope R1, draft emails | Owners: Head of Membership, CRM Lead, Web Editor |
| Proof plan | Baseline 8 weeks prior; cohort comparison; success: +5pts, +14pts, -20 percent | Board one-pager: 3 KPIs + 'what we shipped' |
| Notes | Keep definitions stable for the quarter. | Avoid vanity metrics. |